## Slide 1: SWIPE MY RIDE
Team:
Adrian Fehr
Freddie Vincent
Shannon Imbo
Justin Shand
Daniel Mafile’o

## Slide 2: Description & features
Login screen
Main interface
Garage Database
Messenger System
Car Upload

## Slide 3: Sprint 0

## Slide 4: Sprint 1

## Slide 5: Sprint 2

## Slide 6: Scrum process
Activities
Artefacts
Roles

## Slide 7: Details & roles

## Slide 8: Testing + Quality assurance
Ways we assured quality:
Kept User Stories small and focused
Acceptance Testing
  Used as a kind of goal to keep development on track
Maintained good communication between team members :
  So we'd know how our User Stories would fit together
  And maintain a shared pool of knowledge between us
Unit Testing and Test Driven Development

## Slide 9: Testing + Quality assurance
Used Test Driven Development where possible
Difficulties:
  Flutter is primarily User Interface based
  The functions are difficult to test
Solution:
  Make a function to be tested a class of its own
  Simply test this class instead of the function

## Slide 10: Testing + Quality assurance
Definition of Done:
The final say
If our checklist passed, we could say the program was done to a high standard

## Slide 11: Development Issues

## Slide 12: Future features

## Slide 13: Team issues

## Slide 14: Lessons learnt

## Slide 15: User stories

## Slide 16: demonstration
https://trello.com/b/ht4Wqblm/2019s254swipemyride